Michal Bochenek  
EC1401916

**Software Development: Graded Unit   
 Project Logbook**

Week 1 – 25/01/2016

**To do:**

* Read about graded unit project **Completed**
* Create a reliable backup storage space for the project **Completed**
* Prepare appropriate user diary and logbook **Completed**

Week 2 – 01/02/2016

**To do:**

* Create a project logbook **Completed**
* Prepare questions for the interview **Completed**
* Prepare early project plan timeline **Completed**

Week 3 – 08/02/2016

**To do:** - Create requirement specifications document **Not** **completed**  
 - Attend to the interview with the client  **Completed**  
 - Create project document template **Completed** - Update “Brief for interview” file after the interview with client **Completed** - Update early project plan timeline **Completed**

Week 4 – 22/02/2016

**To do:** - Interpretation of the project assignment **Completed** - Gather information on existing products **Not** **Completed** - Identify functional and non-functional requirements **Completed** - Create requirements specification document **Not Completed**  
 - Update project timeline (project plan) **Completed**  
 - Design questionnaire for gathering user expectations **Not completed**   
Week 5 – 29/02/2016

**To do:** - Produce requested printouts for the project folder **Completed** - Work on requirements specification document **Completed** - Gather information on existing solutions **Completed** - Create top level use case model **Completed** - Copies clean-up and backup **Completed**Week 6 – 07/03/2016

**To do:** -Begin work on business and view model, analyse it **Completed** - Finish and printout Requirements Specification Document **Completed** - Printout current Project Diary and Logbook **Completed** - Work on paper mock-ups for UI design **Completed** - Produce requested printouts for the project folder **Completed**

Week 7 – 14/03/2016

**To do:** -Continue analysing the static and dynamic business model **Completed** -Create database table  **Completed** - Write textual analysis for the business model **Completed** - Write textual analysis for the view model  **Completed**Week 8 – 21/03/2016

**To do:** -Finish work on view model UI wireframe **Completed** -Merge documentation of the business and view model **Completed** -Make UML class diagram **Completed** -Make UML use case diagrams **Completed**

Week 9 – 11/04/2016

**To do:** - Begin prototyping – create a database  **Not Completed** - Choose test strategies to be performed later  **Completed**Week 10 – 18/04/2016

**To do:** -Prototyping – finish up the database **Completed**  
 - Continue work on user interface **Not Completed** - Rework Requirements specification document (merge) **Completed**   
Week 11 – 25/04/2016

**To do:** -Prototyping – create early user interface **Completed**  
 -Prototyping – connect interface with bootstrap and other scripts **Completed**  
-Prototyping – create early login script and login page **Completed**  
 -Prototyping – create admin account in database and connect it with UI  **Completed**  
 -Prototyping – create a message system **Completed**  
 -Prototyping – test current GUI **Completed**

Week 12 – 02/05/2016

**To do:** -Prototyping – create member form editor **Completed**  
 -Prototyping – create scripts for getting member list, updating, removing and viewing users data **Completed**  
 -Prototyping – test current GUI **Completed**Week 13 – 09/05/2016

**To do:** -Prototyping – create other editors based on member form: game record, insurance record, player profile record, squad selector **Completed**  
 -Prototyping – create coach interface, make a coach test login in database  
 **Completed**  
 -Prototyping – added later this week: create junior, senior player, consents  
 **Completed**  
 -Prototyping – create player interface, make a player test login in database,   
test current GUI, add missing table in the database for squad selector **Completed**

Week 14 – 16/05/2016

**To do:** -Prototyping – final menu options sorting for each interface, clean up the scripts **Completed**  
 -Prototyping – added SRU banner instead of a placeholder **Completed**  
 -Testing – test and document the whole design **Completed**  
 -Create additional entries in the database for different kinds of user types  
 **Completed**  
 -Create development report by joining existing on paper and diary notes  
 **Completed**